MUMBAI PORT TRUST

MECHANCIAL & ELECTRICAL ENGINEERING DEPARTMENT

No. CME/DD-2/  	4550					14th August 2012

To

ALL DD USERS

Dear Sirs,

Sub: Open  Public  Dry  Dock  Allotment

Planning Meeting held on 07.08.2012.

------------

Please find enclosed a copy of the minutes of the Open Public Dry Dock Allotment Planning meeting held in this office at 3.00 p.m. on 07.08.2012.

Yours faithfully,

Sd/-

(A.B. UDAVANT)

D.A.: Copy of minutes.                         DY.CHIEF MECHANICAL ENGINEER

MUMBAI PORT TRUST

MECHANICAL & ELECTRICAL ENGINEERING DEPARTMENT

Minutes of the Dry Dock Allotment Planning Meeting

Convened by DY.CME held on 07.08.2012

------------

The Open Public Dry Dock Allotment Planning meeting was held at 3.00 p.m. on 07.08.2012.  Representatives of 30 user firms were present at the meeting.

2. 	At the outset, the Dy.CME welcomed all the Dry Dock users and reiterated that the allotment for the Dry dock is being, as a practice, done on 1st come 1st serve basis and deserving cases of priority.  The extant practice of registration list of 12 months is being followed.

3.	DY.CME informed that the present list is more than 3 years old and as decided in the last meeting held on 24.4.2012, names of users/vessels who had applied/registered for Dry Dock slot upto 2009 were deleted from the list dated 18th April 2012 except those who confirmed their requirement prior to the meeting.   If they desire to maintain their request for allotment, they are required to confirm the registration with a letter stating the correct date and time when they require the Dry Dock slot.

4.	DY.CME informed that those who have arrears of payment will not be considered for Dry Dock allotment and users who are listed in the payment pending will have to bring ‘No dues certificate’ before granting Dry Docking permission/allotment.     The names of payment defaulters were read out for information of the users.  The payment defaulters were requested  to make payment at the earliest and in any case before their allotment is considered.

5.	Dy. CME informed that emergency allotments are done on priority which are done strictly on the basis of recommendations of the  D.G. Shipping or Indian Register of Shipping or other International Classification Society’s Surveyor’s only and the users are required to submit documents certified by the  Surveyors stating the reasons for emergency  and clear-cut recommendations by the Surveyor for emergency Dry docking.   DY.CME requested all DD Users to adhere to the schedule as per allotment made.

6.	The Dy.CME explained that vessels accommodated in the same compartment shall have same period of stay which shall be agreed to by the Dry dock users while giving the allotment although their requirement may slightly vary.

7. 	Dy. CME informed all Dry Dock users to inform MbPT well in advance if inter-change of  their vessels is desired.  Statement showing the status of the pending applications for allotment of Dry dock was read out to all the firms’ representatives who were present at the meeting.   A copy of the statement was furnished to all representatives who were present.

8. 	Considering all the above issues, a tentative Dry docking programme for HDD has been scheduled from 21st August, 2012 upto 19th   November, 2012.

9.	A Schedule of Tentative Programme of Dry Docking as discussed in the meeting is enclosed.  MbPT reserves the right to make changes considering the deserving cases of emergency.

10.	Next Dry Dock Allotment Meeting is scheduled  in third week of October, 2012.

--------------

HUGHES DRY DOCK

| Sr. No | Tentative Allotments Firm/Vessel Name | Tentative allotted period | Tentative Dates |
| --- | --- | --- | --- |
|  | Inner Compartment |
| 1. | M/S. BAYHAR SHIPPING PVT.LTD (BSPL) M.V. PEARL | 07 days | 21.08.2012 to 28.08.2012 |
|  | M/S. ALBATROSS SHIPPING M.V. ALBATROSS-37 |  |  |
| 2. | M/S. ASIANOL SHIPPING LTD. M.V. SHRIVRIDHI | 14 days | 30.08.2012 to 13.09.2012 |
|  | INDIAN COAST GUARD ICGS LAXMIBAI |  |  |
| 3. | MbPT D.T. RAM | 09 days | 15.9.2012 to 24.9.2012 (No Inner Caisson) |
|  | M/s. DOLPHIN OFFSHORE ENTERPRISES (INDIA) LTD. M.V. BRAHMPUTRA DOLPHIN |  |  |
|  | M/s. JAYESH SHIPPING F.C. ANJAN |  |  |
| 4. | M/S. SCI SCI-06 | 12 days | 27.09.2012 to 09.10.2012 |
|  | M/S. PRINCE MARITIME TUG VIVA |  |  |
| 5. | M/S. HALANI SHIPPING M.V.DON JOSE – FG | 14 days | 12.10.2012 to 26.10.2012 |
|  | M/S. R.R. SHIPPING M.T. RAJAJI |  |  |
|  | Outer Compartment |
| 1. | M/S. TAG OFFSHORE M.V. NAND KRISHNA | 05 days | 22.08.2012 to 27.08.2012 |
|  | M/S. TAG OFFSHORE M.V. TAG 7 |  |  |
| 2. | M/S. SAMSON MARITIME LTD. TUG SULAWESI | 12 days | 31.08.2012 to 12.09.2012 |
|  | M/S. INDIAN COAST GUARD ICGS SAVITRIBAI PHULE |  |  |
| 3. | MbPT D.T. RAM | 09 days | 15.9.2012 to 24.9.2012 (No Inner Caisson) |
|  | M/s. DOLPHIN OFFSHORE ENTERPRISES (INDIA) LTD. M.V. BRAHMPUTRA DOLPHIN |  |  |
|  | M/s. JAYESH SHIPPING F.C. ANJAN |  |  |
| 4. | INDIAN COAST GUARD ICGS LAXMIBAI | 10 days | 28.09.2012 to 08.10.2012 |
|  | M/S. HIND OFFSHORE M.V. GEO HANDSAGAR |  |  |
| 5. | M/S. RAJ SHIPPING M.V. OFFSHORE RUNNER | 12 days | 13.10.2012 to 25.10.2012 |
|  | M/S. ESSAR PROJECTS NAND SAARTHI M/S. ADEL SHIPPING & LOGISTICS M.V. ADEL-2 |  |  |
| 6. | M/S. SCI SAM-16 | 20 days | 30.10.2012 to 19.11.2012 (NO INNER CAISSON) |
|  | HALANI SHIPPING HALANI-4 |  |  |
|  | INDIAN COAST GUARD ICGS VIVEK |  |  |

Brief Note-070812